System Roles and Priorities

| System | Primary Role | Initial Priority |
| --- | --- | --- |
| GL.iNet OpenWrt | Router, gateway, firewall, and segment isolation | 1 |
| TrueNAS | Storage, SMB/NFS shares, snapshots, backup target | 2 |
| Proxmox VE | VM and LXC container host | 3 |
| Rocky Linux OptiPlex | ServiceNow MID Server | 4 |
| ServiceNow PDI | Discovery control plane and CMDB learning environment | 4 |
| Meshtastic Node | Local LoRa mesh communications | 5 |
| Pi-hole | Optional local DNS | 6 |
| NGINX | Optional internal web hosting and reverse proxy | 6 |
| Nextcloud | Optional private file synchronization | 6 |
| MQTT Broker | Optional messaging and integration broker | 7 |
| Apache | Use only if required by a specific application | Optional |

Phase 0: Design Decisions

Before installing services, document the following decisions.

1. TrueNAS Role

For the initial build, TrueNAS will provide:

- SMB file shares for normal file storage

- An NFS share or other supported backup target for Proxmox backups

- Storage for Windows backups

- ZFS snapshots

- A second-copy backup workflow, such as an external drive or secondary storage system

Do Not Use TrueNAS For Initially

- Primary live VM storage for Proxmox

- PXE or DHCP services

- Docker workloads

- MQTT services

- Nextcloud hosting

- Media-server workloads

- General application hosting

These may be appropriate later, but only after storage, backups, and restores have been validated.

2. Meshtastic Isolation Definition

The Meshtastic environment is Internet-isolated. The normal homelab network may access the Internet as required.

This is logical network isolation, not a strict physical air gap.

| Source | Destination | Policy |
| --- | --- | --- |
| Meshtastic network | Internet | Deny |
| Meshtastic network | Normal homelab network | Deny by default |
| Normal homelab network | Meshtastic network | Deny by default |
| Authorized admin workstation | Meshtastic node | Allow only required management access |

3. MQTT Decision

Do not deploy MQTT during the initial build.

If the Meshtastic segment must remain Internet-isolated:

- Do not configure Internet-based Meshtastic MQTT bridging.

- Do not deploy an MQTT broker without a defined use case.

- If a local-only MQTT broker is added later, keep it within the approved network boundary and document its purpose.

Potential future use cases include:

- Local-only telemetry

- Home automation integration

- Meshtastic gateway bridging

- Monitoring or dashboard data

Phase 1: Build the GL.iNet/OpenWrt Network

Objective

Ensure all systems use the GL.iNet router as their default gateway so that firewall rules enforce the intended network design.

Network Plan

| Network | Subnet | Gateway | Internet Policy |
| --- | --- | --- | --- |
| Normal Homelab | 10.10.30.0/24 | 10.10.30.1 | Allowed as needed |
| Meshtastic | 10.10.40.0/24 | 10.10.40.1 | Denied |

Initial Static or Reserved Addresses

| Device | Address |
| --- | --- |
| GL.iNet Normal-LAN Gateway | 10.10.30.1 |
| GL.iNet Meshtastic Gateway | 10.10.40.1 |
| Proxmox VE | 10.10.30.10 |
| TrueNAS | 10.10.30.15 |
| Rocky Linux MID Server | 10.10.30.20 |
| Pi-hole, if deployed | 10.10.30.21 |
| NGINX, if deployed | 10.10.30.22 |
| Debian Discovery Test Container | 10.10.30.50 |
| Meshtastic Node | 10.10.40.60 |

Initial Firewall Policy

Normal Homelab  -> WAN                Allow

Meshtastic      -> WAN                Deny

Meshtastic      -> Normal Homelab     Deny

Normal Homelab  -> Meshtastic         Deny by default

Authorized Admin Workstation

-> Meshtastic Node    Allow only required management/API ports

Back up the GL.iNet configuration before changing interfaces, DHCP scopes, Wi-Fi networks, firewall zones, or routing behavior.

Validation Checklist

- A normal homelab device can access the Internet.

- A Meshtastic-segment device receives an IP address.

- A Meshtastic-segment device cannot access the Internet.

- The normal homelab and Meshtastic networks cannot freely communicate.

- Administrative access to the Meshtastic node works only from the approved workstation.

Phase 2: Build TrueNAS Before Proxmox Workloads

Objective

Establish reliable storage and recovery capability before deploying additional workloads.

2.1 Install TrueNAS

Recommended configuration:

Hostname: truenas-lab-01

IP Address: 10.10.30.15

Gateway: 10.10.30.1

Before storing data:

- Confirm all disks are visible and healthy.

- Create the ZFS pool.

- Configure SMART monitoring, scrub schedules, and capacity alerts.

- Record the pool name, disk serial numbers, and network configuration.

- Securely document recovery information appropriate to the selected configuration.

2.2 Create Datasets

Replace tank with the actual pool name.

tank/

├── shared/

├── backups/

│   ├── proxmox/

│   ├── windows/

│   └── configuration-exports/

├── iso/

├── nextcloud/                 # Create only when Nextcloud is deployed

│   ├── data/

│   ├── db/

│   ├── dbbackup/

│   └── config/

└── app-data/                  # Future application data, if needed

Separate datasets support independent permissions, quotas, snapshot schedules, and retention policies.

2.3 Create Only Two Shares Initially

| Dataset | Protocol | Purpose |
| --- | --- | --- |
| tank/shared | SMB | Normal file storage |
| tank/backups/proxmox | NFS | Proxmox backup target |

Add a Windows backup share only after basic NAS access has been validated.

2.4 Initial Snapshot Policy

| Dataset | Frequency | Retention |
| --- | --- | --- |
| shared | Every 6 hours | 30 days |
| backups/proxmox | Daily | 30–60 days |
| backups/windows | Daily | 30–60 days |
| nextcloud | Daily | 30 days |

Snapshots are not an independent backup when they remain on the same pool. Maintain a second copy using an external drive, a second NAS, or replication to another system.

2.5 Perform a Restore Test

Before moving on:

- Copy a test file to the SMB share.

- Create or wait for a snapshot.

- Delete the test file.

- Restore the file from the snapshot.

- Document the recovery procedure.

Do not consider the NAS complete until a restore has succeeded.

Phase 3: Install Proxmox and Configure Backups

Objective

Host workloads locally while storing backups on TrueNAS.

Initial Proxmox Configuration

Hostname: pve-lab-01

IP Address: 10.10.30.10/24

Gateway: 10.10.30.1

Initial Storage Design

Proxmox Local Storage

└── Live VM and container disks

TrueNAS NFS Storage

└── Proxmox backup files

Do not use TrueNAS for live Proxmox VM or container disks during the initial build. Keep live workloads on local Proxmox storage until networking, performance, backups, and restores are well understood.

Configure the TrueNAS Backup Target

On TrueNAS

- Export tank/backups/proxmox through NFS.

- Restrict NFS access to the Proxmox host: 10.10.30.10.

On Proxmox

- Add the TrueNAS NFS export as backup storage.

- Enable the appropriate backup content type.

- Create a scheduled backup job.

Create a Test Container

| Setting | Value |
| --- | --- |
| Name | ct-discovery-test-01 |
| IP Address | 10.10.30.50 |
| Operating System | Debian |
| CPU | 1 vCPU |
| Memory | 512 MB |
| Disk | 8 GB |
| Container Type | Unprivileged |
| Purpose | Safe ServiceNow Discovery target |

Validation steps:

- Back up the container to TrueNAS.

- Delete the container.

- Restore the container from the backup.

- Confirm that it boots and is reachable.

This is the first full workload recovery test.

Phase 4: Build the Rocky Linux MID Server

Objective

Validate ServiceNow PDI connectivity and Discovery against the single Debian test container.

Rocky Linux Host Configuration

Hostname: mid-lab-01

IP Address: 10.10.30.20

Gateway: 10.10.30.1

Required Network Paths

| Source | Destination | Protocol |
| --- | --- | --- |
| MID Server | ServiceNow PDI | TCP 443 outbound |
| MID Server | Debian Test Container | TCP 22 |

Build Sequence

- Install Rocky Linux 8 on the Dell OptiPlex.

- Configure static addressing or a DHCP reservation.

- Configure DNS and NTP.

- Confirm outbound HTTPS access to the ServiceNow PDI.

- Install the MID Server using the PDI-provided Linux package.

- Confirm the MID Server status shows Up.

- Review ECC Queue entries.

- Create a non-root SSH Discovery account on 10.10.30.50.

- Run Discovery against only 10.10.30.50.

- Review the resulting configuration item in the CMDB.

Do not initially run Discovery against TrueNAS, Proxmox, Docker workloads, the router, or the entire home network.

First validate the complete workflow:

ServiceNow PDI -> MID Server -> Debian Test Container -> CMDB

Phase 5: Build the Meshtastic Segment

Objective

Keep Meshtastic Internet-isolated while preserving limited local administrative access.

Meshtastic Configuration

Meshtastic Node: 10.10.40.60

Gateway: 10.10.40.1

Internet Access: Blocked

Build Sequence

- Connect the Meshtastic node to the Meshtastic SSID or VLAN.

- Reserve 10.10.40.60.

- Verify local access to the node by IP address.

- Verify the node cannot access the Internet.

- Add one narrow firewall rule for authorized administration:

  - Authorized workstation to Meshtastic node

  - Only required management or API ports

- Test LoRa messaging separately from network administration.

Do not place TrueNAS, Proxmox, or the MID Server inside the Meshtastic network.

Do not have the MID Server discover the Meshtastic segment during initial setup. If inventory is required later, create a narrow firewall rule and document the operational purpose.

Phase 6: Add Optional Services

Add these services only after the preceding phases are stable and recovery procedures have been validated.

Pi-hole

Deploy Pi-hole if local DNS names are needed.

pve-lab-01.lab.home         -> 10.10.30.10

truenas-lab-01.lab.home     -> 10.10.30.15

mid-lab-01.lab.home         -> 10.10.30.20

meshtastic-node.lab.home    -> 10.10.40.60

NGINX

Deploy NGINX only if needed for:

- Internal websites

- An internal landing page

- Reverse proxy services

- A locally hosted Meshtastic web client

- Future dashboards

Nextcloud

Deploy Nextcloud only after SMB shares, snapshots, backups, and restores are functioning.

Initial operating model:

| Setting | Initial Configuration |
| --- | --- |
| Access | LAN only |
| Users | Single user |
| Purpose | File synchronization and phone photo upload |
| Protection | ZFS snapshots and a separate backup copy |
| Remote Access | Disabled initially |

Use dedicated persistent datasets for application data, user data, database data, database backups, and configuration data.

MQTT Broker

Deploy a Mosquitto MQTT broker only after documenting a specific use case, such as:

- Local-only telemetry

- Home automation integration

- Meshtastic gateway bridging

- Monitoring or dashboard data

Apache

Deploy Apache only when a specific application requires it.

Final Build Priority List

| Priority | Build Item | Completion Condition |
| --- | --- | --- |
| 1 | GL.iNet/OpenWrt | Normal and Meshtastic networks exist; Meshtastic Internet access is blocked |
| 2 | TrueNAS | Pool, datasets, SMB share, snapshots, and file restore test work |
| 3 | Proxmox | Host is stable; test container backup and restore from TrueNAS succeeds |
| 4 | Rocky MID Server | MID Server status is Up in the PDI |
| 5 | ServiceNow Discovery Test | Debian container becomes or updates a CMDB CI |
| 6 | Meshtastic | Node works locally but cannot access the Internet |
| 7 | Pi-hole | Local DNS names work, if needed |
| 8 | NGINX | Required internal web content is served, if needed |
| 9 | Nextcloud | LAN-only synchronization and restore test work, if needed |
| 10 | MQTT, Apache, or PXE | Built only for a defined requirement |

Immediate Next Actions

- Configure the GL.iNet/OpenWrt network segmentation.

- Validate that the Meshtastic network cannot access the Internet.

- Build the TrueNAS pool and datasets.

- Configure snapshots.

- Perform and document a TrueNAS file restore test.